## Slide 1: Trio-Chess
SSW690 Software Engineering Studio

## Slide 2: Problem Statement
To validate the moves played by all the three players on a hexagonal chessboard in order to lead a legitimate game.

## Slide 3: Development Plan
 | Ogadinma | Rucha
Developer |  | 
Tester |  | 
Documentation |  | 
Designer |  | 
Customer Representative |  | 
Roles and Responsibilities

## Slide 4: Development Plan
Environment
Process
Agile Scrum
Tools, Libraries
Python 3.7
  turtle
  unittest
  math
  pylint
  Coverage
  radon
Visual Studio Code
GitHub
  https://github.com/RuchaCB/Trio_Chess

## Slide 5: Requirements Gathering

## Slide 6: Functional Requirements
UC 01: The system shall display hexagonal chess board.
UC 02: The system shall display pieces on the chess board
UC 03: The system shall take chess standard level user inputs
UC 04: The system shall define player turns
UC 05: The system shall identify pieces and their location on the board
UC 06: The system shall validate pieces moves
UC 07: The system shall move pieces on the board

## Slide 7: Non-Functional Requirements
The system shall be:
  UC N01: Usable
  UC N02: Testable
  UC N03: Reliable
  UC N04: Maintainable

## Slide 8: Estimations
1. Unadjusted Actor’s Weight = UAW = 3
2. Unadjusted Use Cases Weight = UUCW = 50
3. Unadjusted Use Case point(UCP) = UAW+UUCW = 53
4. Total Technical Factor(TTF) = 33
5. Environmental Total Factor (ETF) = 15
4. Technical Complexity Factor (TCF) = 0.6 + .01 * TTF =0.93
5. Environmental Complexity Factor (ECF) = 1.4 - (0.03 *ETF) = 0.95
6. Calculate the Adjusted UCP
i.e. AUCP = UUCP * TCF * EF = 46.8
7. Productivity Factor = 14
8. Hours = UCP*PF = 656
9. Effort in weeks = 16

## Slide 9: Architecture
Use-case View
Process View
Implementation View
Logical View
Physical View
4+1 Model

## Slide 10: Architecture
Process View
Design
Development
Testing
Maintain
Planning
+
Demo
Requirement Gathering

## Slide 11: Architecture
Physical View

## Slide 12: Architecture
Use Case View

## Slide 13: Architecture
Logical View

## Slide 14: Architecture
Implementation View

## Slide 15: Use Case Scenario
REQ 1 | UC01 | UC02 | UC03 | UC04 | UC05 | UC06 | UC07 | UC08 | 
REQ 2 |  |  |  |  |  |  |  |  | 
REQ 3 |  |  |  |  |  |  |  |  | 
ROQ 4 |  |  |  |  |  |  |  |  | 
REQ 5 |  |  |  |  |  |  |  |  | 
REQ 6 |  |  |  |  |  |  |  |  | 
REQ 7 |  |  |  |  |  |  |  |  | 
REQ 8 |  |  |  |  |  |  |  |  | 

## Slide 16: Cyclomatic Complexity

## Slide 17: LOC Stats

## Slide 18: Static Code Analysis
Code Coverage Analysis
Code Standard Analysis

## Slide 19: Unit Testing

## Slide 20: Trio-Chess Game -Metrics
Method used: Goal Question Metrics:
Goal: To design a Trio-Chess board for players that meets standard Chess game functionality Question: Does the project meets Chess standard functionality? Metric: Design and developed software met the standard required.

## Slide 21: Post Morten
What would you do different?
Piece recognition using game-tracking software tools
Cross Entropy of the Trio-Chess game. It is intended as a more descriptive form of classification accuracy, because it takes into account the margin of probability scores (results) of the game.

## Slide 22: Post Morten
What would you do same?
More on team collaboration and communication on sub-projects.
Feature extraction using scale-invariant feature transform (SIFT) and histogram of oriented gradients (HOG)

## Slide 23: Future Work
Tracking movements of pieces within a specified area with the application Machine Learning and Artificial intelligent
Improvement on Corner-based using corner detection and board recognition software.

## Slide 24: Future Work

## Slide 25: Conclusions
This project presented a proof of concepts of Trio-Chess game for corner detection which is more robust to real life game scenarios.
The major problem encountered was the lack of comprehensive data set of pieces images on the board.

## Slide 26: Conclusions

## Slide 27: References
https://web.stanford.edu/class/cs231a/prev_projects_2016/CS_231A_Final_Report.pdf
N. Dalal and B. Triggs, ”Histograms of Oriented Gradientsfor Human Detection”, inProc. IEEE Conf. Computer Visionand Pattern Recognition, 2005
N. Loewke. (2015).Depth-based image segmentation[Online]. Available:http://stanford.edu/class/ee367/Winter2015/reportloewke.pdf
https://tallyfy.com/uml-diagram/#activity-diagram